# Week 1

Build a stable first version of the IoT Compliance Auditor that automatically assesses the three simulated device profiles using the first five controls.

## Tasks

### 1. Complete the assessment workflow

Implement the complete flow:

Select device

→ create assessment

→ run collectors

→ generate structured evidence

→ evaluate policies

→ store verdicts

→ display results

→ export report

The system must support:

- Insecure device

- Partially hardened device

- Hardened device

### 2. Complete device and assessment management

Try and Implement:

- Device registration and selection

- Assessment creation

- Assessment status tracking

- Assessment history

- Error reporting

- Assessment cancellation or timeout handling

Required assessment statuses (could be):

- Queued

- Running

- Partially completed

- Completed

- Failed

- Cancelled

Store:

- Device ID

- Assessment ID

- Start and completion time

- Policy version

- Collector versions

- Assessment status

- Errors

- Evidence references

- Verdict references

### 3. Build the automated network collector

Automatically test:

- Host reachability

- Open TCP ports

- Service identification

- HTTP availability

- HTTPS availability

- Telnet exposure

- MQTT exposure

- MQTT authentication

- MQTT encryption

- TLS certificate presence

- TLS certificate validity

- Supported TLS versions

The collector must:

- Use target allow-listing

- Use fixed commands

- Apply timeouts

- Capture tool versions

- Preserve stdout and stderr

- Store raw artefacts

- Hash raw artefacts using SHA-256

- Handle collector failures correctly

A failed collector should produce Inconclusive, not automatically Fail.

### 4. Finalise the structured evidence model

Every evidence record must include:

- Evidence ID

- Assessment ID

- Device ID

- Test ID

- Source type

- Tool

- Tool version

- Typed observed value

- Timestamp

- Confidence

- Confidence reason

- Raw artefact path

- Raw artefact hash

- Error state

### 5. Complete the first five controls

Implement:

- Device identification

- Default credentials

- Open and unnecessary services

- Insecure protocols

- TLS and certificate configuration

Each policy must support:

- Applicability

- Required evidence

- Pass

- Fail

- Partial

- Inconclusive

- Not Applicable

- Severity

- Confidence

- Saudi source mapping

- Remediation

- Limitations

The policy engine must evaluate structured values, not prose.

### 6. Add evidence conflict handling

The system must handle conflicting evidence.

Example:

- Documentation claims MQTT uses TLS.

- Packet capture shows plaintext MQTT.

The system must:

- Record both evidence items

- Prefer directly observed technical evidence

- Mark the conflict

- Explain the resulting verdict

### 7. Complete storage

Use PostgreSQL if the current implementation is stable. SQLite is acceptable only if needed for simplicity.

Store:

- Devices

- Assessments

- Collector runs

- Evidence metadata

- Verdicts

- Policy versions

- Report records

- Audit events

- Manual evidence decisions

The system must retain previous assessments after restart.

### 8. Complete the web interface

The interface must allow the user to:

- Select or register a device

- Start an assessment

- View progress

- View collector errors

- View verdicts

- View severity and confidence

- View Saudi source mapping

- View evidence provenance

- Open raw artefact references

- View remediation

- Export the report

Visual polish is not the priority.

### 9. Generate reports

Generate:

- HTML report

- JSON report

The report must include:

- Device profile

- Assessment scope

- Assessment methodology

- Policy version

- Tool versions

- Control results

- Evidence references

- Confidence

- Severity

- Saudi mapping

- Conflicting evidence

- Controls not assessed

- Remediation

- Limitations

- Disclaimer that the report is not official certification

### 10. Test the complete system

Minimum tests:

- Four tests per control

- Pass case

- Fail case

- Inconclusive or missing-evidence case

- Contradictory-evidence case

- Parser tests for all three device profiles

- API workflow tests

- Database persistence test

- Collector timeout test

- Malformed evidence test

- Command-injection prevention test

- One complete assessment test per device profile

- Clean deployment smoke test

## By the end of Week 1

You should try to have completed (at least):

- A working end-to-end auditor

- Three assessable Docker device profiles

- Five working controls

- Automated network evidence collection

- Structured evidence storage

- Persistent database

- Functional web interface

- HTML and JSON reporting

- Automated tests

- Updated architecture diagram

- Updated README

- Known limitations register

## Week 1 completion demonstration

You should demonstrate:

- Start the full platform on a clean deployment.

- Assess the insecure device.

- Show collected evidence.

- Show five verdicts.

- Trace one verdict back to its policy rule and raw artefact.

- Export the report.

- Repeat the assessment for the hardened device.

- Explain the different results.

- Show handling of one collector failure.

- Show passing tests.